## Slide 1
Group 19
Prepared for the final project of IT314

## Slide 2
Task Allocations:
202201275 - Kunj Bhuva
Project Lead / Frontend Developer
202201315 - Jal Dani
Backend Developer
202201281 - Sakshi Shah
Frontend Developer
202201354 - Ram Kulkarni
Backend Developer
202201292 - Devamm Patel
Backend Developer
202201362 - Tanay Kewalramani
Unit Tester
202201303 - Ansh Pandya
Backend Developer
202201264 - Alpeshkumar Yadav
Documentation
202201363 - Harsh Mangukiya
Documentation
202201271 - Rishabh Jain
Prototyping

## Slide 3
Objectives
for our Ekta Fund platform
Objective # 1
Connecting prospective donors with individuals and organizations in need of donations.
Objective # 2
Ensuring the safety of donors by explicitly verifying NGO credentials before onboarding onto platform.
Objective # 3
Providing complete transparency to donors by maintaining records of donations and their usage allocations.

## Slide 4
Milestones
we crossed in our journey
Milestone # 1 - Non-technical
Establishing clear requirements in the form of user stories, analyzing functional and non-functional requirements, and designing various diagrams to bring the said requirements to life followed by sprint planning.
Milestone # 2 - Core technical
Actual implementation of all the functionalities. Includes GUI design, backend, and frontend, and designing low redundancy databases followed by final deployment.
Milestone # 3 - Refinements
Testing various aspects of the software. Includes black-box testing, white-box testing, GUI testing, mutation testing et al. Followed by using the results to enhance and fine-tune the software.

## Slide 6
Poor communication between people allocated related tasks led to chaos and waste of time
Some time was wasted during redundant meetings. They could have been replaced by group calls.
Debugging was time-consuming since documentation wasn’t up to the mark. Hence learnt about its importance.
Learnt how every code is bound to have bugs. We didn’t invest much time in testing thinking it wouldn’t yield much. We were wrong and testing uncovered a lot of unnoticed bugs.
Lessons learnt
and the mistakes we made through the process

## Slide 7
Achievements
Our
Could design, and were able to successfully implement the said models in code.
Successfully implemented the theoretical testing frameworks we learnt in class,
Deployed a fully working end-to-end system despite the severe time constraints - managing three projects and the end semester exams.
Despite our team having no prior development experience, we still managed to learn everything from scratch and put a fully functioning website together.

## Slide 8
The Mistakes
we made along the way
Allocated interconnected tasks among members like they were independent. Poor communication led to inefficiency.
Spent way too much time coding and much lesser time actually testing.
Didn’t document and keep good track of the code, leading to a lot of problems while debugging.
Everybody made commits to the main branch instead of making forks.

## Slide 9
4.5/5
4.5/5
4/5
4/5
4/5
User Stories
Sprints
Sequence and Class Diagrams
Rating Artefacts
Source Code
Testing

## Slide 10
Overall Project Rating
8/10